**TikTok project proposal**

## **Overview**

TikTok seeks a way to use machine learning to extract claims or propositions within TikTok videos and comments and classify each data point as a claim or opinion.

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Tasks** | **Deliverables/Reports** | **Relevant Stakeholder (Optional)** |
| **1** | **Establish structure for project workflow (PACE)Plan** | * Global-level project document | Rosie Mae Bradshaw — DS Manager |
| **1a** | **Write a project proposal**  **Plan** |  | Mary Joanna Rodgers — PM Officer |
| **2** | **Compile summary information about the data**  **Analyze** | * Data files ready for EDA | Orion Rainier — DS |
| **2a** | **Begin exploring the data**  **Analyze** |  | Orion Rainier — DS |
| **3** | **Data exploration and cleaning**  **Plan and Analyze** | * EDA results | Orion Rainier — DS |
| **3a** | **Visualization building**  **Analyze and Construct** | * Tableau dashboard/visualizations | Mary Joanna Rodgers — PM Officer |
| **4** | **Compute descriptive statistics**  **Analyze** | * Analysis of testing results between two important variables | Willow Jaffey — DS Lead |
| **4a** | **Conduct hypothesis testing**  **Analyze and Construct** |  | Orion Rainier — DS |
| **5** | **Build a regression model**  **Analyze and Construct** | * Regression model | Willow Jaffey — DS Lead |
| **5a** | **Evaluate the model**  **Execute** |  | Rosie Mae Bradshaw — DS Manager |
| **6** | **Build a machine learning model**  **Construct** | * Final model | Willow Jaffey — DS Lead |
| **6a** | **Communicate final insights with stakeholders**  **Execute** | * Report to all stakeholders | Willow Jaffey — DS Lead |